# FindDen — Change Request (Updated)

Status legend:  [DONE] = implemented in this change set  ·  [SAME] = no change needed.

# 1. Property type — conditional fields

Make changes in Quick Post and Post Property page. Apply to frontend, backend, and DB.

[DONE] Added sqft input box.

| Property Type | Field rules | Status |
| --- | --- | --- |
| Apartment | show bedroom, bathroom, area (sqft), furnishing | [DONE] |
| House | show bedroom, bathroom, area (sqft), furnishing | [DONE] |
| Villa | show bedroom, bathroom, area (sqft), furnishing | [DONE] |
| Plot | hide bedroom & bathroom; show area (sqft); hide furnishing | [DONE] |
| Commercial | show area (sqft); hide bedroom, bathroom, furnishing | [DONE] |
| PG | show room sharing (PG only); show bathroom; show furnishing | [DONE] |

# 2. Required-field matrix (* = required)

Apply to frontend, backend, and DB.

| Field | Rule | Status |
| --- | --- | --- |
| 1. Property type | Required | [DONE] |
| 2. Listing type | Required | [DONE] |
| 3. Description | Optional | [DONE] |
| 4. Price | Required | [DONE] |
| 5. Price negotiable | Optional | [DONE] |
| 6a. Owner name (contact) | Required | [DONE] |
| 6b. Phone (contact) | Required | [DONE] |
| 6c. Email (contact) | Optional | [DONE] |
| 7a. Street address | Required | [DONE] |
| 7b. Country | Required | [DONE] |
| 7c. State | Required | [DONE] |
| 7d. City | Required | [DONE] |
| 8. Pincode | Optional | [DONE] |
| 9. Bedroom | Required if shown (apartment/house/villa) | [DONE] |
| 10. Bathroom | Optional | [DONE] |
| 11. Furnishing | Required if shown (apartment/house/villa/PG) | [DONE] |
| 12. Available from | Optional | [DONE] |
| 13. Amenities | Optional | [DONE] |
| 14. Images | Required (≥1) — max 100 MB per image | [DONE] |
| 15. Video | Optional — max 300 MB | [DONE] |
| 16. Room sharing (PG only) | Required for PG | [DONE] |
| 17. Area (sqft) | Required for apartment/house/villa/plot/commercial | [DONE] |

# 3. Implementation notes

DB migration: backend/db/migrations/011_property_media_room_sharing.sql adds video_url and room_sharing columns to properties table.

Backend Joi schemas (backend/src/routes/properties.routes.js) now use Joi.when(...) to enforce conditional required fields per property_type for both create and quick-post endpoints.

Backend property model (backend/src/models/property.model.js) writes video_url and room_sharing on create + update.

Backend uploads (backend/src/controllers/uploads.controller.js): image limit raised to 100 MB; new POST /api/uploads/property-video endpoint accepts videos up to 300 MB (mp4/mov/webm). Express body limit raised to 420 MB.

Frontend PostPropertyPage (frontend/src/pages/PostPropertyPage.jsx): conditional rendering for bedrooms/bathrooms/area/furnishing/room_sharing; required-field asterisks; image required (≥1); new optional VideoUploader component.

Frontend QuickPostPage (frontend/src/pages/QuickPostPage.jsx): same conditional fields + image/video uploaders, address & state/city now required.

Shared component: frontend/src/components/property/VideoUploader.jsx (300 MB cap, mp4/mov/webm).